FINAL SOFTWARE TESTING REPORT

Software Testing Course - Group Project

Project / System Under Test (SUT): Conduit Real-world Web Application

Applied AI Topic: AI-Supported Test Data Generation for Software Testing

## Team Members and Role Assignment

[Student 1] - Test Lead (test plan management)

[Student 2] - Test Analyst (requirement analysis)

[Student 3] - Test Designer (test case design)

[Student 4] - Automation Tester (test automation implementation)

# 1. SYSTEM OVERVIEW

- System description:

- Conduit is a RealWorld social blogging web application. It allows users to register, log in, create articles,

- browse articles, add comments, favorite articles, follow profiles, and update user settings

- Backend: Node.js, Express, Prisma, SQLite

- Frontend: React, Redux

- Functional overview:

| - Feature | - Description |
| --- | --- |
| - User registration | - Create a new user account with username, email, and password |
| - Login and logout | - Authenticate users and manage sessions |
| - Article management | - Create, view, update, and delete articles |
| - Comment management | - Add and delete comments on articles |
| - Tags | - Display and use article tags |
| - Profile | - View author profiles and favorite articles |
| - Settings | - Update user profile information |

- Deployment guide:

- Summarize how to download the source code, configure the database, and run the system in a local environment.

# 2. TEST STRATEGY AND PLAN

- Test objectives:

- The main objective of this testing project is to verify the core functions of the Conduit RealWorld Web Application and evaluate how AI-supported test data generation can improve software testing activities.

- The specific objectives are:

Verify that users can register, log in, log out, and update profile settings correctly.

Verify that authenticated users can create articles and comments successfully.

Validate system behavior with valid, invalid, boundary, and edge-case input data.

Use AI to generate diverse test data for manual and automated testing.

Apply Katalon Studio to perform data-driven automated testing.

Record test execution results, identify defects, and report them using the required defect report format.

- Test scope:

- In scope

| - Module | - Features to Test |
| --- | --- |
| - Register | - Valid registration, invalid email, empty fields, weak password, duplicate user data |
| - Login and logout | - Valid login, wrong password, unregistered email, empty fields, user logout and session behavior |
| - Article | - Create article with valid and invalid test data |
| - Comment | - Add comments with normal, empty, long, and special-character data |
| - Tags | - Display tag list and use tags in articles |
| - Settings/Profile | - Update username, email, bio, and image URL |

- Out of scope

| - Out of Scope Item | - Reason |
| --- | --- |
| - Performance testing | - Not required for the course project scope |
| - Security penetration testing | - Requires advanced tools and deeper security analysis |
| - Production deployment testing | - The system is tested only in a local environment |
| - Cross-browser testing on many browsers | - Testing will focus mainly on Chrome/Firefox |
| - Backend unit test development | - The project focuses on system-level and UI testing |
| - Mobile application testing | - The selected system is a web application |

- Test strategy:

- The testing strategy will combines manual testing, AI-supported test data generation, and Katalon data-driven automation

- Manual testing will be used to verify the main user workflows and check UI behavior. Testers will execute test cases based on predefined steps and record the actual result, status, and any defect found. It will focus on:

- Registering new users

- Logging in and logging out

- Creating articles

- Adding comments

- Updating profile/settings

- Checking error messages for invalid input

- AI-Supported Test Data Generation Strategy will be used to generate test data for different input conditions. The generated data will be reviewed and corrected by the team before being used in test cases.

- Types of AI-generated test data:

| - Data Type | - Example |
| --- | --- |
| - Valid data | - Correct email, strong password, normal article title |
| - Invalid data | - Wrong email format, empty password, invalid image URL |
| - Boundary data | - Very short input, very long input, empty input |
| - Edge-case data | - Special characters, duplicate-like values, unusual tag names |

- Test Design Techniques

| - Technique | - Usage |
| --- | --- |
| - Equivalence Partitioning | - Divide input data into valid and invalid classes |
| - Boundary Value Analysis | - Test empty, minimum, maximum, and long input values |
| - Negative Testing | - Verify system behavior with invalid input |
| - Decision Table Testing | - Test different combinations of login/register input conditions |
| - State Transition Testing | - Test behavior before login, after login, and after logout |
| - Data-Driven Testing | - Use Katalon to run the same test case with multiple data rows |

- Automation Strategy will use Katalon Studio will be used for automated testing. The automation will focus on repeatable test scenarios that use multiple sets of input data

| - Automated Test | - Purpose |
| --- | --- |
| - Register data-driven test | - Test multiple registration data rows |
| - Login data-driven test | - Test valid and invalid login data |
| - Create article test | - Test article creation using generated data |
| - Add comment test | - Test comment input with different data |
| - Update profile test | - Test settings/profile update data |

- Test environment:

| - Components | - Description |
| --- | --- |
| - System Under Test | - Conduit Blog Web Application |
| - Frontend | - Nodejs + Prisma |
| - Backend | - React |
| - Database | - SQLite |
| - Operating System | - Window local machine |
| - Browser | - Firefox |
| - Backend URL | - http://localhost:3001/api |
| - Frontend URL | - http://localhost:4100/ |
| - Automation Tool | - Katalon Studio |
| - Test Data Format | - Excel/CSV files |

- Test schedule:

| - Week | - Activity | - Deliverable |
| --- | --- | --- |
| - Week 1 | - Team formation and role assignment | - Team role list |
| - Week 2 | - Select and deploy Conduit application | - System overview and deployment guide |
| - Week 3 | - Define test objectives, scope, and strategy | - Test plan |
| - Week 4 | - Generate AI-supported test data | - Draft test data tables |
| - Week 5 | - Design manual test cases | - Test case document |
| - Week 6 | - Execute manual tests and report defects | - Execution log and defect report |
| - Week 7 | - Create Katalon data-driven automation | - Automation scripts and test results |
| - Week 8 | - Complete final report and presentation | - Final testing report and slides |

# 3. TEST CASES

Present the list of designed test cases. The team should use the template below.

| ID | Test Scenario | Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC_01 | Valid login | 1. Enter a valid username. 2. Enter a valid password. 3. Click Login. | The user logs in successfully. | The system displays an error message. | Fail |
| TC_02 | ... | ... | ... | ... | ... |

# 4. TEST EXECUTION SUMMARY AND DEFECTS FOUND

Execution log: Summarize the number of executed test cases and the Pass/Fail rate.

Defect report: Use the defect report template below.

| Bug ID | Description | Steps to Reproduce | Severity | Status |
| --- | --- | --- | --- | --- |
| BUG_01 | The system crashes when... | 1. Go to the page... 2. Click... | Critical | Open |
| BUG_02 | ... | ... | ... | ... |

# 5. AUTOMATION RESULTS

Tool used: [Example: Selenium, Playwright, Katalon...].

Automation scope: [Specify which functions were selected for automated test scripts].

Execution instructions: Describe how to run the automated test scripts.

Automation results: [Insert screenshots of automation execution logs or provide a summary of the results].

# 6. AI USAGE REPORT

According to the academic integrity policy, students may use AI tools, but they must disclose AI usage and verify the generated results.

AI tool used: [Example: ChatGPT, GitHub Copilot...].

Purpose: [Example: generating test cases, generating test data, analyzing defects, or writing reports].

Prompts used: [Quote the exact prompts that the team submitted to the AI tool].

Results: [Evaluate how AI supported the team and explain how the team verified, revised, or improved the AI-generated results].

# 7. LESSONS LEARNED

[Describe the difficulties the team encountered during deployment, open-source system setup, test case design, or AI usage].

[Summarize the practical knowledge and skills that the team learned after completing the 8-week project].

Submission note: Attach all automated test scripts (source code) and the complete test case and defect report files if this report only provides a summary.

Language requirement: The report must be written in English.